Vaulterly

Pre-launch Review — Remaining Items

Refreshed against the working tree on May 12, 2026

# Status update since the May 5 review

Most of the issues flagged in the first review are now closed. The remaining work is concentrated in three buckets: Stripe / billing wiring (your own LAUNCH_CHECKLIST.md captures these well), a handful of code-level leftovers I still see in the tree, and a small set of UX nits — including the explore-card sizing discussion we had after the first review.

## Already fixed since last review

Brand name unified on "Vaulterly" across pages, metadata, OG, and account copy.

robots.ts now points at myvaulterly.com; sitemap.ts has real routes + dates + priorities.

Supabase client.ts files consolidated into utils/supabase/, now reads NEXT_PUBLIC_* env vars.

console.log calls in app/vaults/[id]/page.tsx removed; dead post-notFound code cleared.

Onboarding tags now use the vault_tags junction table — same as /welcome; schemas align.

/onboarding is now first-run only (signup → /onboarding); every other "New Vault" goes to /welcome.

Login page rebuilt in Tailwind; design language matches the rest of the site.

ExploreVaultGrid is now wired up and rendering the cards — much tighter than the previous inline version.

Privacy + Terms pages exist; Sentry, GA4, CSP middleware, loading skeletons, per-page OG images, canonical URLs, noindex on app pages, blog content, seed vaults, pricing + Stripe scaffolding are all in.

# Blockers — fix before any real traffic

These will break the launch or expose you to financial / legal risk. Items 1–8 are from your own checklist; 9–11 are additional code-level items I see in the tree that aren't on your list yet.

## 1. Stripe webhook secret is wrong

STRIPE_WEBHOOK_SECRET in .env.local is set to the webhook URL, not the signing secret. Reveal the whsec_… value in the Stripe Dashboard and replace it locally and in Vercel.

## 2. Stripe live keys in development

.env.local contains sk_live_…. Create a test-mode key (sk_test_…) for local dev and keep the live key only in Vercel production env vars. Until this is fixed, every test charge is a real charge.

## 3. Stripe SQL migration not confirmed

The stripe_customer_id column may not exist on profiles. Run: ALTER TABLE profiles ADD COLUMN IF NOT EXISTS stripe_customer_id TEXT UNIQUE;

## 4. Unauthenticated users 401 on checkout

If a logged-out visitor clicks "Get Pro" or "Claim Founding Member," the checkout API returns 401 and the button is stuck. In app/components/CheckoutButton.tsx, when the response is 401, redirect to /signup?next=/pricing instead of alerting.

## 5. Launch deadline placeholder

LAUNCH_DEADLINE in app/pricing/page.tsx is set to a placeholder ISO date (2026-06-14T00:00:00Z). Replace with your real planned launch date.

## 6. Legal pages: contact email + jurisdiction TODOs

app/terms/page.tsx — replace TODO contact email

app/privacy/page.tsx — replace TODO contact email

app/terms/page.tsx (~line 212) — jurisdiction clause is a placeholder; pick the jurisdiction you actually want disputes governed by

## 7. Vercel production env vars not set

All Stripe + site env vars are currently only in .env.local. Add to Vercel → Settings → Environment Variables: STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET (fixed value), STRIPE_PRICE_PRO_MONTHLY, STRIPE_PRICE_PRO_ANNUAL, STRIPE_PRICE_FOUNDING, NEXT_PUBLIC_SITE_URL=https://myvaulterly.com.

## 8. Stripe production webhook not registered

Register the live webhook in Stripe Dashboard (live mode): URL https://myvaulterly.com/api/stripe/webhook, events checkout.session.completed, customer.subscription.deleted, customer.subscription.updated. Copy the signing secret to Vercel as STRIPE_WEBHOOK_SECRET.

## 9. FEATURED_VAULT_ID still hard-coded

app/explore/page.tsx line 264 still has: const FEATURED_VAULT_ID = "8275131f-bc9d-4a3d-8a09-9049e8e67bd1". If that vault is ever deleted, unpublished, or doesn't exist in production, the entire featured-vault section silently disappears and there is no fallback. Add an is_featured boolean column on vaults (or a single-row site_config table) so curating the featured slot is data, not code.

## 10. User-Agent string is the last brand remnant

app/api/metadata/route.ts line 63 still sends "Mozilla/5.0 HoardVaultBot/1.0" as the User-Agent when scraping link metadata. Most sites won't care, but anyone reading their server logs will see "HoardVaultBot" and not associate it with Vaulterly. Rename to VaulterlyBot/1.0 (and ideally add a contact URL: VaulterlyBot/1.0 (+https://myvaulterly.com/bot)).

## 11. Login page has no Google OAuth

Signup has a "Continue with Google" button but login does not. A returning user who originally signed up with Google will see no obvious way back in. Add the same signInWithOAuth({provider: "google"}) button to app/login/page.tsx, calling redirectTo=`${origin}/auth/callback` as signup does.

# Should fix before launch

## 1. account/page.tsx uses useSearchParams without Suspense

Next 16 App Router requires components that use useSearchParams() to live inside a <Suspense> boundary, otherwise static generation may warn or partially fail. Extract the search-params logic into a child component and wrap it in <Suspense>.

## 2. Public vaults not in sitemap

Public vault pages are indexable and high-value for SEO but app/sitemap.ts only contains static routes + blog posts. Add a dynamic section that queries all is_public vaults via the Supabase admin client and appends /vaults/{id} (or your slug route) URLs.

## 3. Blog posts have no per-post OG image

generateMetadata in app/blog/[slug]/page.tsx doesn't set images, so blog shares on social fall back to the generic layout image. Use the /api/og endpoint you already built: /api/og?title=...&description=... — point both openGraph.images and twitter.images at it.

## 4. No Twitter / X handle in metadata

Set twitter.site in app/layout.tsx once you have a handle. Improves attribution on shared cards.

## 5. www → apex redirect not configured

Canonical tags point to myvaulterly.com (apex) but Vercel needs to enforce the redirect. Vercel → Settings → Domains → set myvaulterly.com as primary; Vercel will redirect the www subdomain automatically.

## 6. Explore cards: density (from May 5 follow-up)

ExploreVaultGrid is now in use, which is a big improvement. Two refinements worth making before launch:

The card still renders a full "Preview" sub-panel for every vault, taking ~110px of vertical space. On a list of 30+ vaults this adds up. Consider replacing the preview block with a single line like "12 resources · Updated 3 days ago" on the grid view, and reserving the full preview list for the featured/hero card or a list-view toggle.

The card has overlapping CTAs — title clickable, "View Vault" button, and CopyVaultButton. Make the whole card the click target to the vault and keep CopyVaultButton as the only explicit button.

Show entry count next to the tags pill row (e.g., "12 resources · 4 tags") so users can judge depth before clicking.

# Nice to have (post-launch is fine)

## 1. Favicon set

Only favicon.ico exists. Add icon.png (512×512) for Next.js default app-icon support and apple-icon.png (180×180) for iOS home-screen pinning.

## 2. /u/[username] profiles not in sitemap

Add a dynamic section to sitemap.ts that queries all profiles with a non-null username and appends /u/{username}. Same pattern as the public-vaults item above.

## 3. Article structured data on blog posts

Blog posts have BreadcrumbList JSON-LD in places but no Article JSON-LD. Adding Article (with headline, datePublished, dateModified, author, image) improves Google rich-result eligibility.

## 4. Username uniqueness check on the account page

The account page finds out a username is taken only when the upsert fails. Check uniqueness as the user types (debounced query against profiles) and show a green check or red "taken." Same pattern would help signup.

## 5. Browser extension or bookmarklet

Still the highest-leverage growth feature. A one-page bookmarklet that opens a "Save to Vault" modal with the current URL pre-filled is a half-day project that will 10x saves-per-user once enabled. A full Chrome extension is the eventual goal.

## 6. In-vault full-text search

Once power users hit ~80 entries in a single vault, scrolling is the only way to find anything. Add a search box on /vaults/[id] that filters entries by title, description, and notes — client-side is fine to start.

# Recommended sequence

Roughly one to two weeks if you can dedicate evenings.

## Day 1–2: close the Stripe blockers

Replace STRIPE_WEBHOOK_SECRET with the real signing secret.

Move to sk_test_… for local dev; verify a test checkout end-to-end.

Run the profiles ALTER TABLE.

Patch CheckoutButton 401 → redirect to /signup?next=/pricing.

Set the real LAUNCH_DEADLINE.

## Day 3: legal + code leftovers

Fill in contact email + jurisdiction on /terms and /privacy.

Rename HoardVaultBot → VaulterlyBot in app/api/metadata/route.ts.

Add the Google OAuth button to /login.

Replace FEATURED_VAULT_ID with an is_featured column on vaults.

## Day 4: deployment

Add all Stripe + site env vars to Vercel.

Register the production Stripe webhook; copy signing secret into Vercel env.

Configure myvaulterly.com as primary domain so www → apex redirects.

Wrap account page's useSearchParams in <Suspense>.

## Day 5: SEO polish

Add per-blog-post og:image via /api/og.

Extend sitemap.ts to include public vaults and /u/[username] profiles.

Add twitter:site handle if you have one.

Refine explore cards (preview-line, single CTA, entry count).

## Day 6–7: soft launch

Invite 10–20 friends/students to use it. Watch Sentry and GA4. Don't post to a wide audience until you have a quiet 48 hours.

# Closing

The product looks meaningfully more launch-ready than it did a week ago. The remaining list is short, mostly tactical, and front-loaded with Stripe items. Close the eight blockers and you can launch to a small audience the same day.